Our ref:		48532

Contact officer:	Ed Seymour

Contact phone:	(03) 9290 1886

26 July 2012

Ms Jane van Beelen

Executive Director Regulatory Affairs

Public Policy and Communications

Telstra Corporation Limited

By email:	Jane.vanBeelen@team.telstra.com

Dear Ms van Beelen

Required Measure 4 under Telstra's Migration Plan

I refer to your letter of 24 July 2012 regarding progress in relation to the development of Required Measure 4 (Building Copper Paths at Premises which had been permanently disconnected).

Telstra has advised that it proposes to commence consultation with its wholesale customers on this draft Required Measure within the next week. While Telstra’s Work Plan indicated that this consultation would commence by mid-July, I do not consider that this delay will adversely affect wholesale customers provided that Telstra gives wholesale customers at least two weeks to provide any feedback they may have on this draft Required Measure. On this basis, I consider the updated timeframe for consultation to be acceptable.

The ACCC understands that Telstra will shortly provide an updated Work Plan that reflects this change in timing as well as those changes in relation to Required Measures 1(b) and 6 approved in my letter of 24 July 2012.

Should you have any questions, please contact Ed Seymour on (03) 9290 1886 or Evan Marginson on (03) 9658 6416.

Yours sincerely

Michael Cosgrave

Group General Manager

Communications Branch